SWINBURNE UNIVERSITY OF TECHNOLOGY

COS30018

INTELIGENT SYSTEM

Meeting Minutes No.1

- General Information

- Subject: Intelligent System (COS30018)

- Lecturer: Mr.Hoang Anh Minh

- Time: Thursdays, 13:00 - 17:00 p.m

- Date: May 26th, 2026 - Tuesday

- Project Name: Handwritten Recognition System

- Location: Online (Google Meet)

- Members Attendance: Truong Ngoc Gia Hieu, Duong Nguyen Dang

- Pham Nguyen Minh Hoang, Pham Dinh Duc Anh

- Key Discussions

- Determine Handwritten Recognition Components: Brainstormed the necessary architectural modules required to build a functioning handwritten recognition system.

- Dataset Sourcing: Evaluated methods for finding appropriate datasets on the Web, agreeing to leverage Kaggle platforms.

- Language & Libraries: Explored the baseline setup and agreed on utilizing Python as the primary programming language for development.

- Algorithm Exploration: Initiated a research phase to discover and benchmark potential algorithms suitable for our use cases.

- Decision Made

- Stack & Data: Confirmed Python as our core language and selected the MNIST dataset from Kaggle for initial training phase models.

- Level of Milestones: Established a strict 3-tier milestone roadmap for system progression:

- Level 1: Focus strictly on recognizing digits (All numbers).

- Level 2: Expand the model to recognize both alphanumeric structures (Text & Numbers).

- Level 3: Integrate advanced Computer Vision techniques to clean up inputs and fully optimize system performance.

- Action Plan

| Task | Responsible | Deadline |
| --- | --- | --- |
| 1. Dataset Sourcing: Search and download initial datasets (e.g., MNIST, EMNIST from Kaggle or Web sources) | All Member | May 28th, 2026 |
| 2. Feature Analysis: Inspect the dataset characteristics (image shape, dimensions, color channels, and label distribution). | All Member | May 28th, 2026 |

- Next meeting:

- Date:  May 29th, 2026

- Location: Online (Google Meet)