School of Science, Computing and Engineering Technologies

COS30018 - Intelligent System

Project Proposal

Handwritten Number Recognition System

Lecturer: Mr.Hoang Anh Minh

Course: Intelligent System

CourseID: COS30018

Dates: Thursdays, 13:00 - 17:00 p.m

Team Members: Duong Nguyen Dang - 1055084444

Pham Dinh Duc Anh - 105202694

Pham Nguyen Minh Hoang - 1055434500

Truong Ngoc Gia Hieu - 105565520

Start Date: May 21st,2026

End Date: Aug 9th, 2026

Submission Date: Aug 9th, 2026

Word Count:________words

Executive Summary

Table of Contents

Part A: Project Team	x

Part B: Project Introduction	x

2.1 Project Requirements	x

2.2 Problem Analysis	x

2.3 Project Scope	x

2.3.1 In-Scope	x

2.3.2 Out-of-Scope	x

2.4 Project Objectives	x

2.5 Risks and Mitigation	x

Part C: Project Schedule	x

Part D: Task Allocation and Responsibilities	x

Part E: Research and Implementation Methodology	x

5.1 Preprocessing Expriments	x

5.2 Segmentation Expriments	x

5.3 Recognition Models	x

Part F: Deliverables and Success Criteria	x

Part G: Conclusion	x

Part A: Project Team

Part B: Project Introduction

In the following part, the project proposal outlines a comprehensive foundational framework of the handwritten digit recognition system by detailing core system requirements, analyzing the underlying problem domain, defining precise operational scopes, and setting project objectives that are clearly measurable.

2.1 Project Requirements

Based on the provided documents from the course, the logical system must strictly address both core functional tasks and system deployment constraints as outlined below:

- Task 1 (Image Preprocessing): Investigation, experimentation, and comparison of various image preprocessing techniques (such as grayscaling, resizing, and binarization) to ensure input compatibility with machine learning models.

- Task 2 (Image Segmentation): Researching and developing image segmentation techniques to partition multi-digit expressions or text images into distinct, individual digit sub-images.

- Task 3 (Machine Learning Model and Training): Experimenting with multiple machine learning and deep learning approaches, specifically focusing on Convolutional Neural Networks (CNNs) using frameworks like TensorFlow, Keras, or PyTorch to train, evaluate, and select the optimal model.

- Task 4 (System Integration and Evaluation): Integrating all individual components into a unified AI solution and conducting comprehensive performance evaluations across both single-digit and multi-digit datasets.

- A functional graphical user interface (GUI) must be provided to handle user inputs, support image acquisition (loading from image files or automated folder creation), and visualize predictions clearly.

- Advanced implementations should also allow users to configure model hyperparameters and test various functional parameters.

- Source code must be systematically maintained on a Git-based Version Control System (VCS) with read-only access provided for academic supervision.

- The project delivery requires a comprehensive technical report from 8 to 10 pages, alongside a running prototype demo and a video presentation.

2.2 Problem Analysis

- While the handwritten digit and number recognition system recognizes isolated characters, particularly by leveraging standard benchmark datasets like MNIST within the fields of computer vision and artificial intelligence, real-world applications frequently face higher layers of complexity. In detail, the primary challenges within the project include:

- Variability in Handwriting Styles: Different individuals possess unique writing habits, resulting in significant variations in stroke thickness, slant, scale, and distortion.

- Image Acquisition and Noise: Real-world inputs captured via digital images as well as user interfaces often contain background noise, uneven lighting, and artifacts, all of which can degrade model accuracy if not properly preprocessed.

- Segmentation Complexity: Moving from single digits to multi-digit numbers and complete arithmetic expressions, such as handling sequential digits, operators, and grouping symbols like parentheses, requires robust image segmentation techniques to isolate individual components accurately before classification.

2.3 Project Scope

- Next, team members believe that identifying the scope of the project allows to define project boundaries, prevent scope creep, and set clear expectations. Consequently, establishing defined parameters ensures that development efforts remain focused and aligned with the primary academic and functional goals of the system. Accordingly, the boundaries are structured into specific inclusions and exclusions as detailed below:

2.3.1 In-Scope

- Core Recognition: Digits from 0 to 9, isolated digits, and multi-digit number images.

- Input Methods: Image file uploads and automated construction from individual character images.

- English Extension: Isolated uppercase handwritten characters spanning from A to Z.

- Models: Multilayer Perceptron (MLP) baseline and Convolutional Neural Networks (CNNs), alongside an optional third classical baseline if time permits.

- Interface: Interactive graphical user interface (GUI) supporting inputs, parameter configurations, predictions, and visualization.

- System Constraints: Systematic source code maintenance using a Git-based Version Control System with read-only access granted for academic supervision.

- Deliverables: A comprehensive technical report ranging from 8 to 10 pages, a fully running prototype demo, and a detailed video presentation.

2.3.2 Out-of-Scope

- Core Recognition: Unrestricted full-page document optical character recognition.

- Input Methods: Live mobile-camera streaming.

- English Extension: Lowercase letters, Vietnamese characters, connected words, and full text lines.

- Models: Large transformer models and commercial cloud recognition services.

- Interface: Full-scale production deployment and user-account management systems.

- System Constraints: Commercial-grade cloud server hosting and continuous integration pipelines.

- Deliverables: Extended deployment platforms and external user documentation manuals.

2.4 Project Objectives

The primary objective of the project is to research, design, and implement an end-to-end handwritten digit and expression recognition system, including:

- General Objective: Develop a fully functional artificial intelligence solution capable of accurately recognizing isolated digits, multi-digit numbers, and arithmetic expressions, bridging deep learning theory with a practical software interface.

- Data and Preprocessing: Implement robust preprocessing pipelines to standardize inputs and eliminate background noise.

- Segmentation: Engineer image segmentation techniques to accurately partition multi-digit inputs and expressions into distinct components.

- Model Development: Train, evaluate, and benchmark multiple architectures, focusing primarily on Convolutional Neural Networks (CNNs).

- Interface and Delivery: Deliver an interactive GUI for seamless predictions, maintain a structured Git version control repository, and produce a complete technical report, prototype demo, and presentation video.

2.5 Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Invalid or biased data split | Misleading accuracy and unseen test classes. | Seeded stratified split, metadata audit and untouched final test set. |
| Class imbalance | High accuracy but weak minority-class recognition. | Class weights, optional class cap, macro-F1 and balanced accuracy. |
| Segmentation failure | Correct classifier receives incorrect crops. | Evaluate segmentation separately and visualise bounding boxes. |
| External handwriting domain shift | Performance drops outside MNIST/A-Z CSV data. | Augmentation, centring, contrast handling and external test samples. |
| Integration delay | Individually working components fail as a system. | Stable module interfaces, early integration and weekly demos. |
| Uneven team contribution | Schedule and individual marks are affected. | Named ownership, Notion updates, Git evidence and blocker escalation. |

Part C: Project Schedule

| Weeks | Planned work | Evidence / deliverable |
| --- | --- | --- |
| 3-4 | Research preprocessing and segmentation; implement initial techniques. | Experiment notes, code commits and sample outputs. |
| 5-6 | Complete preprocessing/segmentation and implement MLP/CNN baselines. | Reproducible notebooks, model code and preliminary metrics. |
| 7-8 | Train and compare recognition models; analyse errors and select final model. | Checkpoints, curves, reports and comparison table. |
| 9-10 | Integrate components, develop GUI, test multi-digit inputs and English extension. | Working prototype, system tests and demonstration cases. |
| 11-12 | Complete report, video, contribution evidence, final testing and packaging. | 8-10 page report, 6-8 minute video and submission archive. |

Part D: Team Allocation and Responsibilities

| Member | Primary ownership | Shared responsibilities |
| --- | --- | --- |
| Truong Ngoc Gia Hieu | Project coordination, integration and GUI. | Task 3 experiments, testing, report and presentation. |
| Duong Nguyen Dang | Image preprocessing research and implementation. | Segmentation support, Task 3 experiments and documentation. |
| Pham Dinh Duc Anh | Segmentation research and multi-digit testing. | Task 3 experiments, evaluation and system testing. |
| Pham Nguyen Minh Hoang | English A-Z dataset pipeline and extension models. | Task 3 experiments, evaluation visualisation and documentation. |

Part E: Research and Implementation Methodology

5.1 Preprocessing Experiments